## Slide 1
6-Day Sprint Plan
CortexCall — from raw EEG to a working demo, two people, six days
Days 1–2
EDA
Days 3–4
Preprocessing + Modeling
Days 5–6
Deployment
CortexCall — 6-Day Sprint Plan
1

## Slide 2
The Six Days at a Glance
Two people, parallel work every day, one short sync in between.
DAY 1
Data quality
+ first look
DAY 2
Real question
+ convergence
DAY 3
Preprocessing
+ baseline setup
DAY 4
Train baseline
+ EEGNet
DAY 5
Build the
Streamlit app
DAY 6
Polish +
present
EDA
Preprocessing + Modeling
Deployment
CortexCall — 6-Day Sprint Plan
2

## Slide 3
DAY 1
Data Quality + First Look
Phase: EDA — both start immediately, no dependencies
PERSON 1
Data usability
• Run loader, confirm aligned trial count
• Check class balance (left vs right)
• Check sampling rate & length consistency
• Scan for NaNs / missing values
PERSON 2
Visual + frequency first pass
• Plot raw signals: LEFT vs RIGHT on C3/C4
• Start PSD code on a handful of trials
• Just get the pipeline working, not full analysis
End-of-day sync (10 min): anything alarming? Broken files, no visible signal difference, major class imbalance?
CortexCall — 6-Day Sprint Plan
3

## Slide 4
DAY 2
The Real Question + Convergence
Phase: EDA — the make-or-break check happens today
PERSON 1
Artifact / outlier stats
• Detect extreme-amplitude trials/channels
• Quantify rejection % under a few thresholds
• Propose a rejection rule with evidence
PERSON 2
PSD / ERD full analysis — critical
• Full LEFT vs RIGHT PSD comparison on C3/C4
• Focus on 8–30 Hz — confirm or deny ERD
• This answers: does this data actually work?
Last 1–2 hours — both together: converge findings into eda_summary.md, then lock config.py — filter band, epoch window, rejection threshold, random seed.
CortexCall — 6-Day Sprint Plan
4

## Slide 5
DAY 3
Preprocessing + Modeling Kickoff
Phase: Preprocessing + Modeling
PERSON 1
Preprocessing pipeline
• Build preprocessing.py using locked config
• Filter, notch, reject, epoch, baseline-correct
• Run across all trials → clean .npy/.pkl arrays
PERSON 2
CSP + SVM baseline (parallel)
• Build CSP feature extraction on a small subset
• Set up subject-aware (or trial-aware) CV
• Code ready, not yet run on full clean data
Why parallel works here: Person 2 doesn't need the full clean dataset to build and test their code — a small subset is enough to get it working.
CortexCall — 6-Day Sprint Plan
5

## Slide 6
DAY 4
Baseline + Deep Learning
Phase: Preprocessing + Modeling — tightest day of the sprint
PERSON 1
Run baseline + start EEGNet
• Plug CSP+SVM into the full clean dataset
• Get real metrics: accuracy, F1, confusion matrix
• Start EEGNet setup (data loaders, architecture)
PERSON 2
EEGNet training + comparison
• Train EEGNet on clean epoched data
• Build CSP+SVM vs EEGNet comparison table
• Decide on the best model by end of day
Risk flag: if EEGNet training runs long, borrow hours from Day 5's buffer, or drop the optional CNN/LSTM tier — it's marked optional in the original plan.
CortexCall — 6-Day Sprint Plan
6

## Slide 7
DAY 5
Deployment Build
Phase: Deployment
PERSON 1
Streamlit app skeleton
• File upload UI
• Calls preprocessing.py — identical to training
• Loads best saved model, shows LEFT/RIGHT + confidence
• Add an “example trial” button for easy demos
PERSON 2
Model packaging + testing
• Save final model (joblib / torch.save)
• Confirm preprocessing is identical, train vs inference
• Run app end-to-end, test edge cases
CortexCall — 6-Day Sprint Plan
7

## Slide 8
DAY 6
Polish + Presentation
Phase: Deployment wrap-up
PERSON 1
• Fix remaining app bugs, clean up UI
• Update main README.md with final results
PERSON 2
• Write final report/summary (metrics, findings)
• Prepare presentation slides
Both: final walkthrough together — rehearse the demo before presenting.
CortexCall — 6-Day Sprint Plan
8